Tool-Shop Website

Master Test Plan

Document Version:2.0V

Date: 7th /06/2026

By:   Alaa Abu Duqa

Table of Contents

1	Introduction	3

1.1	Project Overview	3

2	Scope	3

2.1	In-Scope	3

2.2	Out-of-Scope	3

3	Testing Strategy	3

3.1	Test Objectives	3

3.2	Test Assumptions	4

4	Execution Strategy	4

4.1	Entry Criteria	4

4.2	Exit criteria	4

5	Environment Requirements	4

5.1	Software & Tooling Resources	4

Introduction

Project Overview

The primary objective of this Master Plan is to documents the complete automation strategy for the ToolShop practice e-commerce application. The framework uses Java, Selenium WebDriver 4, TestNG, and the Page Object Model (POM) design pattern. v3.0 extends the previous iteration by adding three new test groups covering search result card data, product detail cross-validation, shopping cart verification, favorites management, and a new User Profile workflow.

Scope

In-Scope

The testing will cover the following functionalities:

- Workflow 1 (Authentication): Verifying profile data-driven logins (Standard Customer from the website docs).

- Workflow 2 (Dynamic Product Filtering): Validating the asynchronous (AJAX) filtering mechanism of product categories on the main catalog storefront grid.

- Workflow 3 (User Profile Management): View current profile details, update name with valid data, persistence after reload, and blank-field validation errors.

Out-of-Scope

- Performance, stress, and load testing.

- Native mobile application testing or cross-browser multi-device responsive scaling.

- Live payment gateway transactions using real credit processing systems.

- Cross-browser testing (Chrome only in this sprint).

Testing Strategy

Test Objectives

The project aims to validate the following:

- Verify 2 functionalities of Tool-Shop workflows through automated testing.

- Ensure critical user workflows operate correctly across supported features.

- Validate file upload, processing, and download operations.

- Reduce manual testing effort through reusable and maintainable automated test scripts.

Test Assumptions

The key assumptions of the project and the test plan are:

- Application Availability: The Tool-Shop website will remain publicly accessible and stable for the duration of the testing cycle.

- Resource Availability: All 5 team members will be available throughout the 5-day sprint to execute assigned tasks and maintain project momentum.

- Tooling Compatibility: The chosen tools (Jira, Git, Selenium, TestNG) will function correctly within the local network and infrastructure environments.

Execution Strategy

Entry Criteria

Testing can begin when:

- Application URL is accessible.

- Test environment is available.

- Automation framework is stable.

- Required dependencies are installed.

Exit criteria

Testing is considered complete when:

- $100\% of the defined test cases execute cleanly within the TestNG suite runner.

- The execution console logs zero errors.

- All automated test threads clean up the active browser memory spaces upon iteration completions via configured @AfterMethod browser teardowns (driver.quit()).

Environment Requirements

Software & Tooling Resources

- Testing Frameworks:

- Automation: Selenium WebDriver for browser automation.

- Structure: TestNG for test management and assertions.

- Build Tool: Maven for dependency management and project configuration.

- Environment & Infrastructure:

- Runtime: Java JDK 11 or higher.

- Drivers: Chrome Driver for browser interaction.

- Management & Version Control:

- Bug Tracking: TestNG Reports

- Version Control: Git & GitHub for repository management.

- Local Development Environment:

- IDE: Eclipse IDE.

- Subject Under Test: Toolshop Website.

- Java: 21

- Selenium: 4.44.0

- Maven: 3.x

- TestNG: 7.10.2

- POI: 5.3.0